# Grant Requirement Generation

# Stage 1 Build and Implementation Guide

Table of Contents

1. Build and Implementation Guide	1

2. Build Philosophy	2

3 Recommended Build Sequence	2

4 Functional Build Sequence	4

5 User Interface and Visual Identity Implementation	5

6 System Verification Sequence	6

7 Build Completion Definition	6

## 1. Build and Implementation Guide

### 1.1 Purpose

Provide an implementation sequence for AI builders and development teams. This document defines the recommended construction order, dependency sequence, and build checkpoints required to assemble the AI Grant Requirements Harness from the approved specification set.

This document does not introduce new business requirements, modify approved functionality, or alter the Canonical Workbook Data Model (CWDM). Its purpose is to guide implementation by identifying build dependencies and recommended delivery order.

### 1.2 Relationship to Other Specifications

This document shall be used in conjunction with:

| Document | Purpose |
| --- | --- |
| 01-Business-Specification | Defines business objectives, workflows, operational rules, and user outcomes |
| 02-Architecture-Blueprint | Defines system architecture, components, services, and state-management patterns |
| 03-Visual-Identity-Standard | Defines presentation, branding, accessibility, and user-interface standards |
| 04-CWDM-Schema | Defines the Canonical Workbook Data Model and data structures |
| 05-Build-Manifest | Defines implementation inventory and component mapping |
| 06-Acceptance-Criteria | Defines verification and completion requirements |

If any conflict exists between this document and the approved specifications, the approved specifications take precedence.

## 2. Build Philosophy

### 2.1 CWDM-First Construction

- The AI Grant Requirements Harness shall be constructed using a CWDM-first approach.

- The CWDM is the authoritative system state.

- All user interfaces, exports, imports, validations, traceability records, versioning functions, and workflow operations shall operate against the CWDM.

- The user interface shall never become the system of record.

### 2.2 State-Driven Architecture

- The Harness shall be implemented as a state-driven system.

- User actions modify system state.

- System state updates the CWDM.

- Views render from the CWDM.

- Exports, validations, approvals, imports, and version operations execute against the CWDM.

### 2.3 Build Sequencing Principle

- Implementation should proceed from foundational components toward user-facing functionality.

- Recommended sequence:

- Core data structures

- State-management layer

- Validation framework

- Versioning framework

- Part 1 functionality

- Part 2 functionality

- Export services

- Part 3 functionality

- Visual identity implementation

- Acceptance testing

- No downstream component should be implemented before its dependencies exist.

## 3 Recommended Build Sequence

### 3.1 Phase 1 — CWDM Foundation

Objective:

Establish the complete Canonical Workbook Data Model.

Build activities:

- Workbook metadata structures

- Requirement entities

- Assessment entities

- Traceability entities

- Schema definitions

- Relationship structures

- View definitions

- Version-history structures

- Audit structures

Completion checkpoint:

- CWDM passes schema validation

- All required entities exist

- All required relationships exist

### 3.2 Phase 2 — State Management Layer

Objective:

Implement lifecycle management for CWDM state.

Build activities:

- State initialization

- State persistence

- State updates

- State synchronization

- Session management

- State-transition controls

Completion checkpoint:

- All state transitions execute successfully

- State remains synchronized across operations

### 3.3 Phase 3 — Validation Framework

Objective:

Implement consolidated validation rules.

Build activities:

- Structural validation

- Schema validation

- Relationship validation

- Traceability validation

- Export validation

- Import validation

Completion checkpoint:

- All validation rules from Document 06 are executable

- Validation classifications function correctly

### 3.4 Phase 4 — Versioning Framework

Objective:

Implement workbook version management.

Build activities:

- Version graph

- Version snapshots

- Branching

- Merge preparation

- Rollback logic

- Audit logging

Completion checkpoint:

- Version graph operational

- Immutable snapshots functioning

- Audit logging functioning

## 4 Functional Build Sequence

### 4.1 Part 1 Construction

Implement:

- Purpose and Limitations workflow

- File ingestion

- File validation

- Configuration capture

- Extraction processing

- Requirements Preparation Package generation

- Extraction Summary generation

Completion checkpoint:

Part 1 completion criteria satisfied.

### 4.2 Part 2 Construction

Implement:

- Workbook rendering

- Tab framework

- Grid framework

- Row management

- Column management

- Traceability management

- Data Dictionary generation

- Validation execution

- Approval workflow

Completion checkpoint:

Part 2 completion criteria satisfied.

### 4.3 Export Services

Implement:

- Excel export

- JSON export

- PDF export

- Word export

Completion checkpoint:

All export formats generated successfully from the same workbook state.

### 4.4 Part 3 Construction

Implement:

- Import framework

- Reconstruction engine

- Rehydration engine

- Repair Mode

- Version integration

Completion checkpoint:

Round-trip reconstruction successful.

## 5 User Interface and Visual Identity Implementation

After functional implementation is complete:

Implement:

- Government of Alberta visual identity requirements

- Accessibility requirements

- Layout standards

- Typography standards

- Color standards

- Export presentation standards

Reference:

03-Visual-Identity-Standard

Completion checkpoint:

Visual presentation conforms to approved standards

## 6 System Verification Sequence

- Verification should occur in the following order:

| Sequence | Verification Area |
| --- | --- |
| 1 | CWDM integrity |
| 2 | State-management integrity |
| 3 | Validation integrity |
| 4 | Version-management integrity |
| 5 | Part 1 functionality |
| 6 | Part 2 functionality |
| 7 | Export functionality |
| 8 | Part 3 functionality |
| 9 | Visual identity compliance |
| 10 | End-to-end workflow testing |

## 7 Build Completion Definition

The AI Grant Requirements Harness shall be considered build-complete when:

- All requirements from 01-Business-Specification are implemented.

- All architectural requirements from 02-Architecture-Blueprint are implemented.

- All presentation requirements from 03-Visual-Identity-Standard are implemented.

- All structures defined in 04-CWDM-Schema are operational.

- All components defined in 05-Build-Manifest exist and function correctly.

- All acceptance criteria defined in 06-Acceptance-Criteria pass successfully.

- End-to-end workflow execution succeeds without critical defects.